## Slide 1: Project Selection

## Slide 2: Learning Objectives
Link information systems to business needs
Learn how to create a system request
Understand system feasibility
Learn how to perform a feasibility analysis
Understand how to select a project

## Slide 3: Introduction
A project is a set of activities with a specified beginning and end point meant to create a system that brings value to the business
Inception phase: generate a system request based on a business need or opportunity
Perform a feasibility analysis; revise the system request
Approve or decline the project

## Slide 4: Project Identification
Projects are driven by business needs
  Identified by business people
  Identified by IT people
  (better yet) identified jointly by business and IT
The project sponsor believes in the system and wants to see it succeed
  Normally this is a business person
  Should have the authority to move it forward
    A higher power sometimes stops projects
Notes: Give scenarios for authority isn’t there.

## Slide 5: Business Value
Tangible Value
  Can be quantified and measured directly
  Example: 2 percent reduction in operating costs
Intangible Value
  We know it will add value & save time, but we may not be able to quantify or measure its benefits
  Example: improved customer service, better usability

## Slide 6: The System Request
A document that describes the reasons for and the value added from building a new system
Contains 5 elements:
  Project sponsor: the primary point of contact for the project
  Business need: the reason prompting the project
  Business requirements: what the system will do
  Business value: how will the organization benefit from the project
  Special issues: Anything else that should be considered

## Slide 7: Feasibility Analysis (Doesn’t always happen)
Is this project feasible?
  What are the risks?
  Can these risks be overcome?
Major components:
  Technical feasibility (Can we build it?)
  Economic feasibility (Should we build it?)
  Organizational feasibility (Will they use it?)

## Slide 8: Technical Feasibility
Identify risks in the following areas:
  The functional area: Are analysts familiar with this portion of the business?
  The technology: Less familiarity generates more risk
  Project size: Large projects have more risk
  Compatibility: Difficult integration increases the risk

## Slide 9: Economic Feasibility (Cost-Benefit Analysis)
Identify the costs and the benefits
Assign values to the costs and benefits
Determine the cash flow
Determine the value using one or more methods:
  Net present value (NPV)
  Return on investment (ROI)
  Break-even point

## Slide 10: Formulas for Determining Value (Fig 2-7)

## Slide 11: Example Cost-Benefit Analysis (Fig 2-6)

## Slide 12: Example Break-Even Point (Fig. 2-8)

## Slide 13: Organizational Feasibility
Will the users accept the system?
Is the project strategically aligned with the business?
Conduct a stakeholder analysis
  Project champion(s)
  Organizational management
  System users
  Others

## Slide 14: Project Selection
Projects are approved, declined or delayed based on value added vs. risks
Project portfolio management
  Goals:
    Maximize cost/benefit ratio
    Maintain an optimal mix of projects based on:
      Risk
      Size, cost & length of time to complete
      Purpose, scope & business value
  Limited resources require trade-offs
Selected projects enter the project management process

## Slide 15: Summary
Project Initiation
Feasibility Analysis
Project Selection