## Slide 1: Chapter 22 – Project Management

## Slide 2: Topics covered
Risk management

## Slide 3: Software project management
Concerned with activities involved in ensuring that software is delivered on time and on schedule and in accordance with the requirements of the organisations developing and procuring the software.

## Slide 4: Software management distinctions
The product is intangible.
Many software projects are 'one-off' projects.
Software processes are variable and organization specific.

## Slide 5: Factors influencing project management
Company size
Software customers
Software size
Software type
Organizational culture
Software development processes
These factors mean that project managers in different organizations may work in quite different ways.

## Slide 6: Universal management activities
Project planning
Risk management
People management
Reporting
Proposal writing

## Slide 7: Risk management
Risk management is concerned with identifying risks and drawing up plans to minimise their effect on a project.
Software risk management is important because of the inherent uncertainties in software development.
You have to anticipate risks, understand the impact of these risks on the project, the product and the business, and take steps to avoid these risks.

## Slide 8: Risk classification
Project risks affect schedule or resources;
Product risks affect the quality or performance of the software being developed;
Business risks affect the organisation developing or procuring the software.

## Slide 9: The risk management process
Risk identification
Risk analysis
Risk planning
Risk monitoring

## Slide 10: The risk management process

## Slide 11: Risk identification
May be a team activities or based on the individual project manager’s experience.
A checklist of common risks may be used to identify risks in a project
  Technology risks.
  Organizational risks.
  People risks.
  Requirements risks.
  Estimation risks.

## Slide 12: Risk analysis
Assess probability and seriousness of each risk.
Probability may be very low, low, moderate, high or very high.
Risk consequences might be catastrophic, serious, tolerable or insignificant.

## Slide 13: Risk planning
Consider each risk and develop a strategy to manage that risk.
Avoidance strategies
Minimization strategies
Contingency plans

## Slide 14: Risk monitoring
Assess each identified risks regularly to decide whether or not it is becoming less or more probable.
Also assess whether the effects of the risk have changed.
Each key risk should be discussed at management progress meetings.